This week Timeline / Potential progress

ZABS Backend

Week of the 9th of September – 13th of  September 2024

Day1 and 2

9th Sep – 10th Sep

- Fixing the qrcode so that it can work locally and in the production environment

- Constant testing of the models/ fixing an errors

- Adjusting Models if need be

Day 3 and 4

11th  Sep – 12th Sep

- Finishing up the Graphql Schema and testing it

- Constant testing of the models/ fixing an errors

- Adjusting Models if need be

- Push to Git hub what I have done so far

Day 5

13th  Sep

- Constant testing of the models/ fixing an errors

- Constant testing of Graphql API / fixing any schema errors

- Adjusting Models if need be

- Adjusting Schema if need be

- Re - Push to Git hub if changes have been made